# Security Policy Review and Enhancement — Team Matrix

Author : GOLAM YASIN KHAN

Client :  Team Matrix

Date :  September 12, 2025

# Objective

Quick review of four core policies (Access Control, Data Protection, Incident Response, Acceptable Use) to identify gaps against industry standards and deliver high-impact, actionable recommendations for Team Matrix.

# Scope

Materials reviewed:
- Public website pages and contact information on teammatrix.net (public course and contact pages).
- Policy excerpts and internship task pack provided during the internship (policy snippets).
Evidence types used: policy text excerpts, comparison with NIST CSF and ISO/IEC 27001 guidance, and SANS policy templates. No production systems were accessed or tested.

# Key Findings

1. Authentication & MFA not mandated — Access Control text is vague on MFA and password standards.
2. No formal data classification — Data Protection text lacks categories (Public/Internal/Confidential).
3. Lifecycle controls missing — Onboarding/Offboarding and privileged access reviews lack timelines.
4. Incident response not operationalized — Roles, escalation thresholds, and playbooks are not documented.
5. BYOD / AUP ambiguity — Device registration, endpoint controls, and enforcement are not specified.

# Recommendations

- Require MFA for all human accounts (Day 0–30).

- Publish a Data Classification policy (Day 0–30).

- Auto-disable accounts on termination (within 2 business hours) + document process (Day 0–30).

- Begin quarterly privileged access reviews (start Day 30).

- Create a concise IR playbook and run a tabletop (Day 0–30).

- Implement BYOD baseline (device registration + endpoint controls) (Days 30–60).

# 30/60/90 Plan

- 30 days: MFA rollout for admins + publish AUP. (Metric: AUP sign-offs; MFA enabled for admin accounts.)
- 60 days: Complete first privileged access review; enable encryption for priority systems. (Metric: <5% exceptions.)
- 90 days: Run a technical incident drill & backup recovery test. (Metric: restore within target RTO.)

# Sources

- Team Matrix public site: teammatrix.net (courses & contact pages).
   Contact listed on public site: support@teammatrix.net

Prepared by GOLAM YASIN KHAN — Internship Project